|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **ID** | **User Story** | **Tasks** | **Day 1** | **Day 2** | **Day 3** | **Day 4** | **Day 5** | **Day 6** | **Day 7** |
| 1 | **As a** user **I want** to be  able to send message  to a group **so that**  My friends and family  can keep in touch with me | Design user interface for sidebar of the app | 3 | 0 | 0 | 0 | 0 | 0 | 0 |
| Write code of sidebar | 0 | 2 | 0 | 0 | 0 | 0 | 0 |
| Design interface for main chat | 0 | 0 | 2 | 0 | 0 | 0 | 0 |
| Write code for main chat | 0 | 0 | 0 | 1 | 0 | 0 | 0 |
| Write code for creating a group chat | 0 | 0 | 0 | 0 | 2 | 0 | 0 |
| Test sidebar and adding group chat feature | 0 | 0 | 0 | 0 | 0 | 2 | 0 |
| 2 | **As a** user **I want** to be able to See what I m texting in real time **so that**  I can check what I texted before sending the text | Write code to show the name of a sender of the text | 0 | 0 | 0 | 0 | 0 | 0 | 1 |

**Sprint Backlog 1**